Blue Planet Biofuels

Weekly Task Report – Monika P

ERP Platform | Week: 1 June 2026 – 6 June 2026

| Project | Blue Planet Biofuels ERP |
| --- | --- |
| Prepared By | Monika P |
| Company | Blue Planet Biofuels |
| Reporting Period | 1 June 2026 – 6 June 2026 |

# 1. Executive Summary

This week's activities focused on HRMS module development including Leave Entry, Attendance Reporting, Flutter Knowledge Transfer, Week Off & Holiday Creation, Shift Management, Salary Structure Masters, and additional HRMS Masters — all under the NEW BP ERP platform.

Key highlights include:

- Developed Leave Entry functionality and Daily Attendance Report in the HRMS module

- Conducted Flutter Development Setup and Knowledge Transfer sessions

- Developed Week Off and Holiday Creation modules in HRMS

- Implemented Shift Creation and Shift Roster management

- Completed Salary Structure Masters backend and frontend development

- Developed additional HRMS Masters including Professional Tax, Leave Creation, and Reason Creation

# 2. Task Breakdown

## A. Leave Entry & Daily Attendance Report

- Developed the Leave Entry functionality under HR Entries in the HRMS module.

- Implemented backend APIs and database integration for leave management.

- Developed Daily Attendance Report generation based on employee attendance punch data.

- Completed frontend development and integrated APIs for seamless data retrieval and reporting.

Outcome: Leave Entry and Daily Attendance Report functionality completed and integrated successfully.

## B. Flutter Development Setup & Knowledge Transfer

- Conducted knowledge transfer sessions covering project structure, development workflow, and deployment process.

Outcome: Flutter development setup knowledge transfer completed successfully.

## C. Week Off & Holiday Creation

- Developed Week Off and Holiday Creation modules in HRMS.

- Completed frontend screens, backend logic, database integration, and API development.

- Enabled configuration and management of organizational holidays and weekly off schedules.

Outcome: Week Off and Holiday Creation modules completed with full-stack implementation.

## D. Shift Creation & Shift Roster

- Developed Shift Creation functionality for defining employee work shifts.

- Implemented Shift Roster management for assigning shifts to employees.

- Completed both frontend and backend development along with API integration.

Outcome: Shift Creation and Shift Roster modules developed and integrated successfully.

## E. Salary Structure Masters – Backend Development

- Developed backend modules and APIs for:

- Salary Category Master

- Band Master

- Level Master

- Pay Cycle Master

- Implemented database models, validations, and CRUD operations.

Outcome: Salary Structure Masters backend development completed successfully.

## F. Salary Structure Masters – Frontend & API Integration

- Developed frontend screens for Salary Category, Band Master, Level Master, and Pay Cycle.

- Integrated frontend with backend APIs.

- Implemented form validations and data management functionalities.

Outcome: Salary Structure Masters frontend development and API integration completed successfully.

## G. Additional HRMS Masters Development

- Developed frontend screens and API integration for:

- Professional Tax Master

- Leave Creation

- Reason Creation

- Ensured smooth interaction between user interface and backend services.

Outcome: Additional HRMS Masters developed and integrated with backend services successfully.

# 3. Weekly Task Summary

| # | Module | Task | Status |
| --- | --- | --- | --- |
| 1 | HR Entries – HRMS | Leave Entry & Daily Attendance Report development | Completed |
| 2 | Flutter Development | Flutter setup knowledge transfer sessions | Completed |
| 3 | HRMS Module | Week Off and Holiday Creation module development | Completed |
| 4 | HRMS Module | Shift Creation and Shift Roster management | Completed |
| 5 | Salary Structure Masters | Backend development for Salary Category, Band, Level, Pay Cycle Masters | Completed |
| 6 | Salary Structure Masters | Frontend development and API integration for Salary Masters | Completed |
| 7 | HRMS Masters | Professional Tax Master, Leave Creation, Reason Creation development | Completed |

# 4. Overall Contribution Summary

- Developed Leave Entry and Daily Attendance Report in HRMS HR Entries module

- Conducted Flutter development setup and knowledge transfer sessions

- Built Week Off and Holiday Creation modules with full-stack implementation

- Implemented Shift Creation and Shift Roster management with API integration

- Completed backend development for all Salary Structure Masters

- Delivered frontend screens and API integration for Salary Structure Masters

- Developed and integrated Professional Tax Master, Leave Creation, and Reason Creation modules

# 5. Planned for Next Week

## Attendance Reporting Module

- Development of Daily Attendance Report View in HRMS

- Development of Attendance Abstract Report View with employee-wise attendance summary and analytics

- Development of Monthly Attendance Report View for monthly attendance tracking and reporting

## Backend & API Enhancements

- Backend API enhancements and frontend integration for attendance reporting modules

- Testing, validation, and bug fixes for newly developed attendance reports

## UI & Performance Improvements

- Performance optimization and user interface improvements across HRMS reporting modules

# 6. Expected Milestones for Next Week

| Task | Owner | Target |
| --- | --- | --- |
| Daily Attendance Report View – HRMS | Monika P | To Start |
| Attendance Abstract Report View | Monika P | To Start |
| Monthly Attendance Report View | Monika P | To Start |
| Attendance Reporting – Backend API Enhancements | Monika P | To Start |
| Testing, Validation & Bug Fixes | Monika P | To Start |
| Performance Optimization & UI Improvements | Monika P | To Start |

# 7. Remarks

This week marked significant progress in HRMS module development under the Blue Planet Biofuels ERP platform. Successful delivery of Leave Entry, Attendance Reporting, Shift Management, and Salary Structure Masters — both backend and frontend — has strengthened the HRMS foundation. The Flutter knowledge transfer sessions further enhance the team's capability for cross-platform development. The groundwork laid this week positions the team well for the upcoming development of comprehensive attendance reporting modules and associated enhancements in the next sprint.