Blue Planet Biofuels

ERP Platform – Weekly Task Report

Prepared by: Monika P   |   Week: 08 June 2026 – 13 June 2026

# 1. Executive Summary

This week's activities focused on ESG Module development, Procurement Module corrections and enhancements, ERP review sessions, and infrastructure analysis for the new BP ERP deployment.

Key highlights include:

- Developed ESG Compliance and Insurance Register modules.

- Implemented frontend and backend development for ESG master and transaction forms.

- Performed procurement module corrections and enhancements in Rate Order and Sales modules.

- Conducted New BP ERP review and module verification.

# 2. Task Breakdown

## A. ESG Compliance Register Development

Activities Performed:

- Developed ESG Compliance Register Master Form.

- Implemented frontend screens and backend APIs.

- Created database structures and validations.

- Integrated compliance entry workflows.

Outcome: ESG Compliance Register module developed and integrated successfully.

## B. ESG Insurance Register Development

Activities Performed:

- Developed ESG Insurance Register Form.

- Implemented insurance listing functionality within compliance entries.

- Developed frontend and backend integration.

- Added insurance-related data management workflows.

Outcome: ESG Insurance Register module completed with full-stack implementation.

## C. ESG Form Corrections & Enhancements

Activities Performed:

- Added renewal-related fields in Complaints and Insurance Registers.

- Modified overall review and renewal button behavior.

- Conducted verification and testing of newly added functionalities.

- Performed form correction activities based on user feedback.

Outcome: ESG module enhancements completed and submitted for review.

## D. Procurement Module Corrections

Activities Performed:

- Modified Rate Order form functionality.

- Implemented required changes in procurement workflows.

- Performed form-level validations and corrections.

- Coordinated testing activities for procurement processes.

Outcome: Procurement module corrections completed and validated.

## E. Compliance Dashboard Support

Activities Performed:

- Provided development support for Compliance Dashboard activities.

- Assisted with issue verification and implementation requirements.

- Coordinated testing and validation support.

Outcome: Dashboard support activities completed successfully.

## F. New BP ERP Review & Verification

Activities Performed:

- Conducted overall module review of New BP ERP.

- Verified implemented functionalities across modules.

- Identified improvement areas and documented observations.

Outcome: ERP review completed and observations shared with the team.

## G. New BP ERP Server Hosting Analysis

Activities Performed:

- Performed feasibility analysis for server hosting.

- Evaluated deployment architecture and infrastructure requirements.

- Planned deployment strategy and environment setup.

Outcome: Deployment feasibility analysis and planning completed.

# 3. Weekly Task Summary

| # | Module | Task | Status |
| --- | --- | --- | --- |
| 1 | ESG Module | ESG Compliance Register Development | Completed |
| 2 | ESG Module | ESG Insurance Register Development | Completed |
| 3 | ESG Module | ESG Form Corrections & Enhancements | Completed |
| 4 | Procurement Module | Rate Order Corrections | Completed |
| 5 | Sales Module | Form Enhancements & Corrections | Completed |
| 6 | Dashboard | Compliance Dashboard Support | Completed |
| 7 | All Modules | New BP ERP Review & Verification | Completed |
| 8 | Infrastructure | Server Hosting Feasibility Analysis & Deployment Planning | Completed |

# 4. Overall Contribution Summary

- Developed ESG Compliance Register module with frontend and backend implementation.

- Delivered ESG Insurance Register form and list functionalities.

- Completed ESG renewal and review-related enhancements.

- Performed procurement and sales module corrections.

- Provided support for Compliance Dashboard implementation.

- Conducted New BP ERP review and verification activities.

- Completed server hosting feasibility analysis and deployment planning.

# 5. Planned for Next Week

## Procurement Module Enhancements

- Rate Order improvements.

- Standard BOM corrections.

- Ordered BOM field enhancement implementation.

- Category Creation item code generation.

## Item Master Development

- Diesel Item configuration.

- Import/Export functionality.

- Item Summary enhancements.

- Item Code generation improvements.

## ERP Review & Deployment

- Deployment preparation activities.

- UAT support and issue resolution.

# 6. Expected Milestones for Next Week

| Task | Owner | Target |
| --- | --- | --- |
| Rate Order Enhancements | Monika P | To Start |
| Standard BOM Corrections | Monika P | To Start |
| Ordered BOM Improvements | Monika P | To Start |
| Category Creation Enhancements | Monika P | To Start |
| Item Master Development | Monika P | To Start |
| ESG Testing & Bug Fixes | Monika P | To Start |
| Deployment Preparation Activities | Monika P | To Start |

# 7. Remarks

This week focused on ESG module development, procurement corrections, ERP review activities, and deployment planning. Significant progress was achieved through the successful development of ESG Compliance and Insurance Registers, along with procurement and sales module improvements. The server hosting feasibility study and deployment planning activities provide a solid foundation for the upcoming deployment and enhancement phases of the New BP ERP platform.